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1.1.1  AI Certification-to-Course Matching
✔ On Track
Activity 1: AI-Enhanced CPL Infrastructure  |  Goal 2  |  October 29, 2026
	Status
	On Track

	Progress
	55%

	Lead
	Terence Nelson

	Budget
	Included in 2.3 (AI Skills to Course Alignment (V0515))

	KPI Current
	117 industry certifications matched

	2030 Goal
	0

	2030 Stretch
	0

	25-26
	117/117

	26-27
	117/150

	27-28
	117/0

	28-29
	117/0

	29-30
	117/0


Description
The initiative used artificial intelligence to identify potential alignments between industry-recognized certifications and California Community College courses. AI-generated recommendations were subsequently reviewed by faculty participants, whose expertise helped validate, refine, and strengthen the resulting recommendations.

The work is intended to accelerate CPL exploration while preserving local curriculum, policy, and faculty decision-making.
Latest Update
Date: 2026-10-15
The pilot generated approximately 33,000 proposed credit recommendations across 115 industry certifications, extending Phase 1 work. A 90-day transition of code, database, algorithm, and documentation from EQS to the Foundation/MAP team is underway, with priorities focused on reproducing, securing, and documenting the system before MAP integration and faculty validation.
Workplan Notes
AI cert-to-course matching Phase 1 complete covering 117 industry certifications in priority sectors. Phase 2 beta expanding certification pool. Production release planned June 2026.
Milestones
Phase 1 complete: 117 certs covered; June 2026: Phase 2 production release expanding cert pool
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