1.1  MAP Platform Development

✔ On Track

Activity 1: AI-Enhanced CPL Infrastructure  |  Goal 2; Goal 3  |  April 14, 2026

| Status | On Track |
| --- | --- |
| Progress | 70% |
| Lead | Terence Nelson |
| Budget | $2,400,000 (MAP Team Operations (GFA0164)) |
| KPI Current | 8 Cumulative MAP features added and significantly enhanced |
| 2030 Goal | 25 |
| 2030 Stretch | 36 |
| 25-26 | 8/4 |
| 26-27 | 8/9 |
| 27-28 | 8/18 |
| 28-29 | 8/22 |
| 29-30 | 8/25 |

## Description

Add and refine MAP features to support student-centered CPL, enhance user experience, security, and functionality to create and maintain a one-stop CPL infrastructure for the system.

## Latest Update

Date: 2026-04-08

50+ dev tickets completed; 8 feature areas advanced; Student Portal in final dev sprint; accessibility standards implemented

## Workplan Notes

Progress made across eight feature areas with 50+ development tickets completed. Key enhancements include Student Portal, AI-assisted JST parsing, credential matching, and dashboard improvements.

## Milestones

April 2026: MAP Exhibit module launch; May 2026: Student CPL Portal production release

## Update Log

5 logged updates — newest first

| Date | Type | Note |
| --- | --- | --- |
| 2026-04-08 | Progress Update | 50+ dev tickets completed; 8 feature areas advanced; Student Portal in final dev sprint; accessibility standards implemented |
| 2026-04-08 | Workplan | Progress made across eight feature areas with 50+ development tickets completed. Key enhancements include Student Portal, AI-assisted JST parsing, credential matching, and dashboard improvements. |
| 2026-04-07 | Progress Update | 50+ dev tickets completed; 8 feature areas advanced; Student Portal in final dev sprint |
| 2026-04-07 | Workplan | Progress made across eight feature areas with 50+ development tickets completed. Key enhancements include Student Portal, AI-assisted JST parsing, credential matching, and dashboard improvements. |
| 2026-03-20 | Progress Update | 50+ dev tickets completed; 8 feature areas advanced; Student Portal in final dev sprint |