1.3  CPL Student Portal

↑ In Progress

Activity 1: AI-Enhanced CPL Infrastructure  |  Goal 2  |  April 14, 2026

| Status | In Progress |
| --- | --- |
| Progress | 60% |
| Lead | Terence Nelson |
| Budget | Included in 1.1 (MAP Team Operations (GFA0164)) |
| KPI Current | 0 Cumulative student portal usage |
| 2030 Goal | 20,000 |
| 2030 Stretch | 22,000 |
| 25-26 | 0/100 |
| 26-27 | 0/1,000 |
| 27-28 | 0/5,000 |
| 28-29 | 0/11,000 |
| 29-30 | 0/20,000 |

## Description

Deploy a statewide AI-enabled portal for students to search, match, document, and request CPL.

## Latest Update

Date: 2026-04-07

Full AI-enabled Student Portal in final development sprint; landing page and JST upload tools live

## Workplan Notes

Full AI-enabled Student Portal scheduled for May 2026 production release. Phase 2 (Dec 2026) will integrate Program Pathways Mapper, CVC course search, and resume builder.

## Milestones

May 2026: Phase 1 production release; Dec 2026: Phase 2 with Program Pathways Mapper, CVC, resume builder

## Update Log

3 logged updates — newest first

| Date | Type | Note |
| --- | --- | --- |
| 2026-04-07 | Progress Update | Full AI-enabled Student Portal in final development sprint; landing page and JST upload tools live |
| 2026-04-07 | Workplan | Full AI-enabled Student Portal scheduled for May 2026 production release. Phase 2 (Dec 2026) will integrate Program Pathways Mapper, CVC course search, and resume builder. |
| 2026-03-20 | Progress Update | Full AI-enabled Student Portal in final development sprint; landing page and JST upload tools live |