2.4  Validated Skills

↑ In Progress

Activity 2: Faculty Workgroups & Credit Recommendations  |  Goal 1  |  April 14, 2026

| Status | In Progress |
| --- | --- |
| Progress | 10% |
| Lead | ASCCC / Calvin Klein Gloria |
| Budget | Included in 2.1 (ASCCC Pathways to Credit (V0718)) |
| KPI Current | 0 Cumulative validated skills catalogued |
| 2030 Goal | 250 |
| 2030 Stretch | 350 |
| 25-26 | 0/25 |
| 26-27 | 0/65 |
| 27-28 | 0/115 |
| 28-29 | 0/175 |
| 29-30 | 0/250 |

## Description

CPL-eligible credentials will include faculty-validated skills, which are ported to eTranscript and/or Career Passport.

## Latest Update

Date: 2026-04-07

Functionality dependent on MAP Exhibit module; development underway

## Workplan Notes

Functionality enabling creation of common course crosswalks is a component of the MAP Exhibit module scheduled for April 2026. Development underway but dependent on that release.

## Milestones

April 2026: MAP Exhibit module enables functionality; 2030: 250 descriptors target

## Update Log

3 logged updates — newest first

| Date | Type | Note |
| --- | --- | --- |
| 2026-04-07 | Progress Update | Functionality dependent on MAP Exhibit module; development underway |
| 2026-04-07 | Workplan | Functionality enabling creation of common course crosswalks is a component of the MAP Exhibit module scheduled for April 2026. Development underway but dependent on that release. |
| 2026-03-20 | Progress Update | Functionality dependent on MAP Exhibit module; development underway |